# Risks and Open Issues

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Date** | **Risk or Issue Description** | **Potential Impact** | **Mitigation/Resolution Steps** | **Status** |
| 23/09/2017 | Developing features that is not what client needs | Significant impact | Establish all requirements first before starting project | Open |
| 23/09/2017 | Cannot complete all the requirement in time | Significant impact | Analyze all the features and determine if they are within our skill set | Open |
| 23/09/2017 | Unfamiliarity with new technologies | Medium impact | Get familiar with React.js as soon as possible | Open |
| 23/09/2017 | Need to change technologies during the development stage | Significant impact | Analyze all the features and compare them with Reac.js documentation. | Open |
| 30/09/2017 | Unfamiliarity with UI and graphic design which might cause client’s dissatisfaction | Medium impact | Keep client up to date and make sure they are satisfaction with the design | Open |
| 30/09/2017 | Finish the product before the deadline of the project | Medium impact | Make sure we will be able to quick add tour guide feature into current product | Open |
| 30/09/2017 | Failed to make a easy method to changed the content of the website for future maintains | Medium impact | Make sure start implement content early even just with testing data | Open |
| 30/09/2017 | Don’t know how to test the product | Significant impact | Early testing, get familiar with the testing method for React.js | Open |